NCC – DEV STACK Architecture

PREPARED BY:

“ Nexus Fortified Structures,  LLC”

5 12.217. 0 654

paul@nfsgrp.com

|  | Central Texas |  | General Contractor |  |
| --- | --- | --- | --- | --- |
|  | 301 Main Plaza Suite 191 New Braunfels TX 78133 |  | FL / NC / SC / NM / AK / TX / GA / NC / MS / AL |  |
|  | Central Florida |  |  |  |
|  | 460 N SR 434 Altamonte Springs FL 32714 |  |  |  |

Document TOC (Table Of Contents):

Document TOC (Table Of Contents):	2

Executive Summary of the Stack Architecture	3

Current Stack Graphic	3

Why We Chose This Path	4

Steps for Full Evaluation of the Nexus App	4

Technology Roadmap/Path	5

Phase 1: Stabilization and Evaluation (1-2 Months)	5

Phase 2: Enhancement and Integration (2-3 Months)	5

Phase 3: Scaling and Production Readiness (3-4 Months)	6

Phase 4: Expansion and Maintenance (Ongoing)	6

Dev Environment: Data Handling and Migration to GCP for Production	7

Current Dev Environment Setup	7

Data Flow and Migration to GCP Production	7

2025.12.30 - Current Stack Architecture

Problem

The current backend under apps/api is a fresh Laravel 12 skeleton (PHP/Laravel Sail), while the frontend stack (apps/web, apps/admin) is Next.js on Node. You want to transition the backend to a Node-based API now for long-term scalability and single-language benefits.

Current State (Backend)

- apps/api is a Laravel project (PHP 8.2, laravel/framework ^12.0) with Sail-based Docker compose.

- Routes:

  - routes/web.php only contains the default "/" route returning the welcome view.

  - routes/api.php does not exist yet, so there is essentially no real API surface implemented.

- Composer scripts include dev and setup, with PHP artisan serving and Vite for assets, but this is mostly boilerplate at this stage.

- At the repo root there is a legacy docker-compose.yml.old20251129.yml and a Dockerfile, suggesting a previous generic containerized app setup.

Goal

Replace (or supersede) the Laravel backend with a Node-based API service, while keeping the existing Next.js frontends. The new Node backend should be structured to scale (code organization, infra, and dev workflows) and eventually allow Laravel to be removed.

Constraints / Considerations

- Frontend clients (Next.js apps) should have a stable HTTP API surface as much as possible during transition.

- The Laravel app is currently almost empty, so we are not rewriting a large amount of existing business logic—this simplifies the migration.

- The monorepo already uses an apps/* structure; the Node API should fit cleanly into this convention.

Proposed Approach (High Level)

- Introduce a new Node API app alongside Laravel

  - Create a new service under apps/api-node (or rename later to apps/api once Laravel is removed).

  - Use a structured Node framework (e.g., NestJS or a well-organized Express/Fastify setup) with TypeScript for maintainability.

  - Initialize package.json, TypeScript config, and basic folder structure (controllers/routes, services, entities/models, config).

- Define the API contract first

  - List the endpoints the frontend needs (even if they are future/planned rather than existing in Laravel today).

  - Specify routes, request/response schemas, and auth requirements.

  - Optionally capture this contract in OpenAPI/Swagger to guide both frontend and backend.

- Connect Node API to the database and infra

  - Decide on the primary database (MySQL vs Postgres). Currently Laravel Sail uses MySQL; the old compose file suggests Postgres.

  - Pick a Node ORM/data layer (e.g., Prisma, TypeORM, Drizzle) and configure migrations.

  - Either:

    - Reuse the existing MySQL instance from Laravel Sail, or

    - Stand up a new DB container (e.g., Postgres) and migrate data once stable.

  - Add a Dockerfile and compose configuration for the Node API, aligning ports and env variables with how the frontends expect to talk to the backend.

- Implement initial feature slice in Node

  - Start with a minimal, vertical slice of functionality (e.g., health check, auth, one core entity like users or accounts).

  - Implement routing, validation, persistence, logging, and error handling using the chosen Node stack.

  - Wire in any integrations that are already planned (email, queues, external APIs) using Node-native libraries.

- Integrate frontends with the new Node API

  - Update apps/web and apps/admin to point to the Node API base URL for the endpoints implemented in Node.

  - Keep the old Laravel endpoint(s) (if any emerge) either unused or accessible under a different base path if needed.

  - Add environment variables in the Next.js apps for API URLs (e.g., NEXT_PUBLIC_API_BASE_URL).

- Expand Node API and retire Laravel

  - As new backend features are needed, implement them directly in the Node API instead of Laravel.

  - If any logic ends up in Laravel in the short term, port it into the Node service and change the frontends to use the Node versions.

  - Once all needed functionality has a Node implementation and is in production use, remove the Laravel app:

    - Delete apps/api Laravel project and its Sail compose file.

    - Clean up any PHP-specific infra and CI steps.

- Hardening and scalability work

  - Add observability (structured logging, metrics, tracing) to the Node API.

  - Implement robust error handling and request validation.

  - Add horizontal scaling support: stateless containers, externalized session/cache (Redis), and clear env-based config.

  - Set up CI/CD for the Node API (tests, lint, typecheck, build, Docker image, deploy).

Next Steps

- Decide on the specific Node framework (NestJS vs Express/Fastify) and ORM (Prisma, etc.).

- Scaffold the Node API app under apps/api-node with TypeScript and basic health-check endpoint.

- Add minimal Docker support to run the Node API in dev alongside the existing stack.

- Point a small part of the frontend (e.g., a health or status page) at the new Node endpoint to validate the flow end-to-end.